## Slide 1: Agile Presentation
By: Brad Decker

## Slide 2: What is the Scrum-Agile Approach?

## Slide 3
The Scrum-Agile Approach is an ideology and development process taken by a development team and involves leadership above the development team.
The ideology of the Scrum-Agile approach involves: Transparency, Adaptation and Inspection. (Schwaber & Sutherland, 2020)
The ideology also includes some shifts in behaviors where core values become important to team success such as: Individuals and interactions over processes and tools, working software over documentation, customer collaboration over contract negotiation, and responding to change (Cobb, 2015)

## Slide 4: Development Phases
The Agile development process has a few phases:
  Sprint Planning
  Sprints
  Sprint Review
  Sprint Retrospective
  (Schwaber & Sutherland, 2020)

## Slide 5: Sprint Planning
Initiates the Sprint by deciding on the work necessary to progress and addresses a few topics. (Schwaber & Sutherland, 2020)
Why is this Sprint valuable? Explains value and utility of current sprint and sets a Sprint Goal.
What can be done this sprint? Defines reasonable expectations
How will chosen work get done? Developers decide how the work will be completed usually in work items of one day or less.

## Slide 6: Sprints
Sprints are fixed length events of one month or less to create consistency, predictability, and expectation.
Sprints can only be cancelled by the Product Owner. (Schwaber & Sutherland, 2020)
Because of their fixed nature no changes are made to sprints while in process.
The Scope of an item can be renegotiated, clarified, or refined as the Product Owner attains more information, but cannot decrease the quality of work.

## Slide 7: Sprint Review
Sprint Review’s analyze the outcomes of the current Sprint and determines the future decisions of the Product Backlog in a public manner.
Sprint Review’s give stakeholders a chance to review the current environment and understand the future goals including any pieces that were committed to but did not come to fruition.

## Slide 8: Sprint Retrospective
Shouldn’t the Review cover the Retrospective? No, the retrospective is private and focuses on increasing quality and effectiveness based on learned information and adapting the process to do better on the next Sprint.
Everything within the process is under scrutiny for improvement including:
  Individuals, interactions, processes, tools, and their Definition of Done. (Schwaber & Sutherland, 2020)
The most important improvements are noted and addressed as soon as possible.

## Slide 9: Development Team Roles
The Scrum Development team is comprised of 3 main roles:
  Product Owner
  Scrum Master
  Developer
  (Sims & Johnson, 2012)

## Slide 10: Product Owner
Main goal: Maximize the value for the business/client
Directs team to most valuable work for the client by organizing the product backlog from most valuable to least valuable. (Sims & Johnson, 2012)
Holds the vision for the product and answers team questions.
Creates User Stories which are the increments of work that explains what the goal is and features required.

## Slide 11: Scrum Master
Main Goal: Ensure team is the most effective it can be
Coaches the team and advises them including the Product Owner.
Removes any roadblocks to the team. (Sims & Johnson, 2012)
Mediates for the group and facilitates meetings

## Slide 12: Developer
Main Goal: Complete the work
Owns work estimates and how to complete work (Sims & Johnson, 2012)
Completes the user stories to incrementally increase value of the product.

## Slide 13: How the process would have differed with a Waterfall approach?

## Slide 14: Changing the SNHU Travel Project
The biggest difference between using an Agile approach and a Waterfall approach would have been changing the Project’s content.
The original design with the intention of being relaxation and vacation packages oriented the clientele to be a certain category of people.
The change from vacation to detox and wellness retreats changed the content of the project, not extremely drastically but with an Agile approach change is expected and somewhat planned for. Waterfall has very little room to change because all of the requirements are made ahead of time and can’t be easily adapted to changes.
The lack of communication and collaboration between the client and Project Manager/Product Owner would have made changing the project in the middle of development impossible without changing the contract/expectations.

## Slide 15: Agile vs Waterfall and the Factors to Consider

## Slide 16: Main Factors
Levels of Uncertainty
  Timeline
  Budget
  Scope of the Project (Requirements)

## Slide 17: Timeline Uncertainties
When a client has a hard-set timeline for their project it can get in the way of developing quality code. This is not to say the timeline should be infinite but rather that some flexibility on both parties is required.
Since most work is measured in time, I believe it’s reasonable to expect that changes to work affect the amount of time required to complete a project.

## Slide 18: Budget Uncertainties
Agile/Scrum approaches require some flexibility, expecting a upfront price tag is near impossible since change is required for Agile.
When there is no room for flexibility a Waterfall approach would be best but is not necessarily cheaper it just means that the price is included in the initial estimates.

## Slide 19: Requirements Uncertainties
When features or requirements are not strictly defined to a Waterfall approach the project will fail.
Waterfall requires intense, direct, and accurate information going into it.
Agile allows room for features to change and adapt to be the most valuable to the customer/client.

## Slide 20: References
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile: Principles and practices for an adaptive approach. Wiley.
Schwaber, K., & Sutherland, J. (2020, November). The scrum guide. Scrum.org. Retrieved February 15, 2023, from https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf
Sims, C., & Johnson, H. L. (2012). Scrum: A Breathtakingly Brief And Agile Introduction. Agile Learning Labs. Retrieved February 15, 2023, from http://agilelearninglabs.com/resources/scrum-introduction/